Module 2: Jira Setup & Project Configuration, Advanced Configuration, Reporting & Governance

Practical 1: Jira Setup & Project Creation

A. Create a Jira Cloud Account and Explore Dashboard

Steps:

- Open the Jira Cloud website.

- Create a Jira account using the required email address.

- Log in to Jira Cloud.

- Explore the Jira dashboard and navigation menu.

- Check the available projects, boards, issues, and other Jira features.

B. Create a Company-managed Scrum/Kanban Project

Steps:

- Open Projects from the Jira navigation menu.

- Select Create Project.

- Select the Software Development category.

- Choose a Scrum or Kanban template.

- Select the Company-managed project type.

- Enter the project name and project key.

- Click Create Project.

C. Configure Project Details

Steps:

- Open the created project.

- Go to Project/Space Settings.

- Open the project details section.

- Configure the project name, description, and other available settings.

- Save the changes.

Result: A Jira Cloud project was successfully created and configured.

Practical 2: Team Creation & Role Assignment

A. Add Team Members

Steps:

- Open the Jira project.

- Navigate to Project/Space Settings → People.

- Click Add people.

- Search for the required Jira users.

- Select the users to be added.

- Add them to the project.

B. Assign Roles

Steps:

- Open the People section of the project.

- Locate the required user.

- Open the Role dropdown.

- Select the appropriate role such as Administrator or COPO Developers.

- Save the role assignment.

- Verify that the user's assigned role is displayed.

Result: Team members were added and appropriate project roles were assigned.

Practical 3: Issue Types & Configuration

A. Create and Configure Issue Types

Steps:

- Open the Jira project.

- Navigate to the issue creation screen.

- Select the required issue type.

- Create issues using Epic, Story, Task, and Bug types.

- Enter the issue summary and required details.

- Save each issue.

B. Create Components and Versions

Steps:

- Open Project/Space Settings.

- Navigate to Components.

- Click Create Component.

- Enter the component name and required details.

- Save the component.

- Open Versions/Releases.

- Create a new version.

- Enter the version name and required details.

- Save the version.

Result: Different Jira issue types, components, and project versions were successfully created.

Practical 4: Issue Management

A. Create Issues Under an Epic

Steps:

- Open the Jira project.

- Create an Epic.

- Enter the Epic name and details.

- Create Story, Task, or Bug issues.

- Link the issues to the appropriate Epic using the parent/epic relationship.

- Verify that the issues appear under the Epic.

B. Assign Issues and Set Priority & Due Date

Steps:

- Open the required issue.

- Select an appropriate Assignee.

- Set the issue Priority.

- Set the Due Date.

- Save or update the issue.

- Verify the assigned user, priority, and due date.

Result: Issues were created under an Epic and configured with appropriate assignment, priority, and due dates.

Practical 5: Workflow Customization

A. Design a Custom Workflow

Steps:

- Open the Jira project settings.

- Navigate to the workflow configuration section.

- Create a new custom workflow.

- Add required statuses such as To Do, In Progress, Testing, and Done.

- Arrange the statuses according to the required workflow.

B. Add Transitions and Conditions

Steps:

- Create transitions between the workflow statuses.

- Configure transitions such as To Do → In Progress.

- Add transitions between In Progress → Testing and Testing → Done.

- Configure required conditions for the transitions.

- Save the workflow configuration.

C. Publish and Associate Workflow

Steps:

- Review the completed workflow.

- Publish the workflow.

- Associate the workflow with the required Jira project.

- Verify that the project uses the custom workflow.

- Test the workflow by moving an issue through its statuses.

Result: A custom workflow was created, configured, published, and associated with the project.

Practical 6: Scrum Board & Sprint Management

A. Create and Configure Scrum Board

Steps:

- Open the Jira project.

- Navigate to Boards.

- Create a new Scrum Board.

- Select the appropriate project or project filter.

- Configure the board columns according to the workflow.

B. Create and Start a Sprint

Steps:

- Open the Scrum Board backlog.

- Create a new Sprint.

- Add the required issues to the Sprint.

- Set the Sprint name and duration.

- Click Start Sprint.

- Verify that the Sprint is active.

C. Complete Sprint and Generate Sprint Report

Steps:

- Open the active Sprint.

- Complete the required issues.

- Move issues through the workflow.

- Select Complete Sprint after the Sprint work is finished.

- Open the Reports section.

- Select Sprint Report.

- View the completed and incomplete issues.

Result: A Scrum Board and Sprint were created, managed, completed, and analyzed using the Sprint Report.

Practical 7: Kanban Board Management

A. Create a Company-managed Kanban Project

Steps:

- Open Projects → Create Project.

- Select the Software/Kanban template.

- Choose Company-managed.

- Enter the project name and project key.

- Create the project.

B. Configure Kanban Board

Steps:

- Open the Kanban Board.

- Navigate to the board configuration.

- Configure the required columns.

- Map workflow statuses to the appropriate columns.

- Configure other board settings if required.

- Save the configuration.

C. Track Issue Progress and Generate Control Chart

Steps:

- Create and add issues to the Kanban Board.

- Move issues between board columns as work progresses.

- Monitor the issue status on the board.

- Open the Reports section.

- Select Control Chart.

- View the time taken by issues through the workflow.

Result: A Kanban Board was created and configured, and issue progress was analyzed using the Control Chart.

Practical 8: JQL & Filters

A. Write Basic JQL Queries

Steps:

- Open Issues/Search for issues.

- Switch to Advanced/JQL search.

- Enter a JQL query based on issue status.

- Execute the query.

- Create queries based on Assignee and Priority.

- Verify the returned issues.

Examples:

project = COPO AND status = "Done"

project = COPO AND assignee = currentUser()

project = COPO AND priority = High

B. Create and Save Filters

Steps:

- Enter the required JQL query.

- Execute the search.

- Click Save as.

- Enter a filter name.

- Save the filter.

- Open the saved filter to verify the results.

Result: JQL queries were created and saved as reusable Jira filters.

Practical 9: Reports & Dashboards

A. Generate Burndown and Velocity Charts

Steps:

- Open the Jira project.

- Navigate to Reports.

- Select Burndown Chart.

- Select the required Sprint.

- View the remaining Story Points over time.

- Open the Velocity Report.

- View Sprint commitment and completed Story Points.

B. Create Pie Chart / Issue Statistics Report

Steps:

- Open the Jira dashboard.

- Click Add gadget.

- Search for Pie Chart.

- Add the Pie Chart gadget.

- Select the required project/filter and configure the statistic type.

- Add the Issue Statistics gadget.

- Configure it using the required project/filter and statistic type.

- Save the gadget configuration.

C. Create a Custom Dashboard with Gadgets

Steps:

- Open Dashboards.

- Create a new dashboard.

- Enter the dashboard name.

- Add required gadgets.

- Configure the gadgets using the project or saved filters.

- Arrange the gadgets into the required layout.

- Save the dashboard.

Result: Jira reports were generated and a custom dashboard containing multiple gadgets was successfully created.

Practical 10: Permission & Security Management

A. View and Modify Project Permission Scheme

Steps:

- Open the Jira project.

- Navigate to Project Settings → Permissions.

- View the existing Permission Scheme.

- Review permissions such as Browse Projects, Manage Sprints, and Manage Versions.

- Select the required permission.

- Modify the users, groups, or project roles associated with the permission.

- Save/update the permission.

B. Configure Project Roles and Assign Permissions

Steps:

- Open the Jira administration/settings area.

- Open Project/Space Roles.

- View the available project roles.

- Create or select the required project role.

- Assign users to the appropriate role.

- Return to the Permission Scheme.

- Assign required permissions to the project role.

- Verify the user's role and associated permissions.

Result: Project permissions and roles were configured to control user access and project activities.

Practical 11: Jira Automation

A. Create an Automation Rule

Steps:

- Open Project/Space Settings → Automation.

- Select Create flow/Rule.

- Create a rule from scratch or use a template.

- Configure the Trigger.

- Add the required Condition, if needed.

- Configure the Action.

- Save the automation rule.

B. Configure the Automation Rule

Example: When an issue is moved to Done, automatically assign it to a user.

Steps:

- Select Work item transitioned as the trigger.

- Set the destination status as Done.

- Add an Assign work item action.

- Select the required user.

- Review the complete automation flow.

- Save the rule.

C. Test and Enable Automation

Steps:

- Enable the automation rule.

- Move a test issue to Done.

- Check whether the configured action is performed.

- Open the Automation Audit Log.

- Verify that the rule execution shows Success.

Result: An automation rule was created, configured, enabled, tested, and successfully executed.

Practical 12: Introduction to Jira Mobile App

A. Install and Configure Jira Mobile App

Steps:

- Install the Jira mobile application on a smartphone.

- Open the application.

- Sign in using the Jira account.

- Select the required Jira project/space.

- Open the project dashboard and verify the available options.

B. View and Update Issues from Mobile

Steps:

- Open the Jira project from the mobile application.

- Select an issue.

- View the issue details.

- Change the issue status.

- Add a comment to the issue.

- Assign the issue to a user.

- Verify that the changes are updated in Jira.

C. Receive Notifications and Manage Real-time Updates

Steps:

- Enable Jira notifications on the mobile device.

- Perform an issue update such as assignment or status change.

- Check the mobile notification.

- Open the notification to view the updated issue.

- Verify that the latest issue information is displayed.

Result: Jira was successfully accessed through the mobile application, issues were updated, and real-time notifications were received.